|  |  |  |
| --- | --- | --- |
| 1.8 | Weekly Status Report for Click Sensor Hub | |
|  | November 2, 2018 | Submitted by: Alfonso de la Morena |
|  | Faculty Advisor: Dr. Bill Stapleton | Team Members:  Alfonso de la Morena [PM]  Dylan Dean  Mohamed Sghari |
|  | Sponsor: Dr. Kevin Kemp |

|  |
| --- |
| Current Project Status: Green |
| With the Updated Functional Spec submitted | |

|  |  |
| --- | --- |
| Activities/Accomplishments this week | |
| Team Member | Description |
| Alfonso | Prepared and practiced slides to present for IDR |
| Dylan | Prepared and practiced slides to present for IDR |
| Mohamed | Prepared and practiced slides to present for IDR |

|  |  |
| --- | --- |
| Problems Encountered | |
| Severity | Description |
| High | N/A |
| Med | N/A |
| Low | No real progress has been made in PCB design due to focus on IDR presentation. We will plan to resume work on PCB ASAP. |

|  |  |
| --- | --- |
| Activities planned for next week | |
| Team Member | Description |
| Alfonso | Incorporate feedback from IDR to Updated Spec  Create study guide for Ethics Exam |
| Dylan | Incorporate feedback from IDR to Updated Spec |
| Mohamed | Incorporate feedback from IDR to Updated Spec |

|  |  |  |
| --- | --- | --- |
| Upcoming Course Deliverables (next 2 to 3 weeks) | | |
| Deliverable | Due Date | Status |
| Updated Spec | 11/05/2018 | In progress |
| Ethics Exam | 11/07/2018 | Not yet started |

|  |  |  |
| --- | --- | --- |
| Sponsor and Faculty Advisor Meetings Held/Planned | | |
| Who | Date | Topic(s) |
| Dr. Stapelton | 10/01/2018 | Discuss IDR presentation |
| Dr. Stapelton | 10/03/2018 | Discuss IDR results |



