|  |  |  |
| --- | --- | --- |
| 1.1 | Weekly Status Report for Hexiwear Team Austin | |
|  | September 10, 2018 | Submitted by: Alfonso de la Morena |
|  | Faculty Advisor: Dr. Bill Stapleton | Team Members:  Alfonso de la Morena [PM]  Dylan Dean  Mohamed Sghari |
|  | Sponsor: Dr. Kevin Kemp |

|  |
| --- |
| Current Project Status: Green |
| Met with both Dr. Stapelton and Dr. Kemp to discuss our project. We arrived at an agreement and plan for our Statement of Work. | |

|  |  |
| --- | --- |
| Activities/Accomplishments this week | |
| Team Member | Description |
| Alfonso | Set up SharePoint site. Organized necessary folders and uploaded relevant documents. |
| Dylan | Gathered team suggestions into an easy to read format to present for our sponsors. |
| Mohamed | Created document detailing important aspects of Hexiwear technology so team can understand limitations when speaking with sponsors. |

|  |  |
| --- | --- |
| Problems Encountered | |
| Severity | Description |
| High | N/A |
| Med | N/A |
| Low | N/A |

|  |  |
| --- | --- |
| Activities planned for next week | |
| Team Member | Description |
| Alfonso | Set up Github and software for online meetings. |
| Dylan | Outputting basic “Hello World” program on MBED compiler . |
| Mohamed | Make a list of clicks that will be used for projects with reasoning. |

|  |  |  |
| --- | --- | --- |
| Upcoming Course Deliverables (next 2 to 3 weeks) | | |
| Deliverable | Due Date | Status |
| SOW | 09/24/2018 | In progress |
| Functional Spec | 10/15/2018 | Not started |

|  |  |  |
| --- | --- | --- |
| Sponsor and Faculty Advisor Meetings Held/Planned | | |
| Who | Date | Topic(s) |
| Dr. Stapelton | 09/10/2018 | Discuss project ideas |
| Dr. Kemp | 09/12/2018 | Finalize project goals |



