|  |  |  |
| --- | --- | --- |
| 1.1 | Weekly Status Report for Hexiwear Team Austin | |
|  | September 17, 2018 | Submitted by: Alfonso de la Morena |
|  | Faculty Advisor: Dr. Bill Stapleton | Team Members:  Alfonso de la Morena [PM]  Dylan Dean  Mohamed Sghari |
|  | Sponsor: Dr. Kevin Kemp |

|  |
| --- |
| Current Project Status: Green |
| Working on finishing Statement of Work and finalizing working environment by establishing software accounts. | |

|  |  |
| --- | --- |
| Activities/Accomplishments this week | |
| Team Member | Description |
| Alfonso | Set up Github and software for online meetings. |
| Dylan | Outputting basic “Hello World” program on MBED compiler. |
| Mohamed | Make a list of clicks that will be used for projects with reasoning. |

|  |  |
| --- | --- |
| Problems Encountered | |
| Severity | Description |
| High | N/A |
| Med | N/A |
| Low | N/A |

|  |  |
| --- | --- |
| Activities planned for next week | |
| Team Member | Description |
| Alfonso | Review Statement of Work and make clarifications |
| Dylan | Initial draft for design of website |
| Mohamed | Initial draft for design of PCB Board |

|  |  |  |
| --- | --- | --- |
| Upcoming Course Deliverables (next 2 to 3 weeks) | | |
| Deliverable | Due Date | Status |
| SOW | 09/24/2018 | In progress |
| Functional Spec | 10/15/2018 | Not started |

|  |  |  |
| --- | --- | --- |
| Sponsor and Faculty Advisor Meetings Held/Planned | | |
| Who | Date | Topic(s) |
| Dr. Stapelton | 09/17/2018 | Discuss PCB design |
| Dr. Kemp | 09/21/2018 | Review SOW document and get approval |



