|  |  |  |
| --- | --- | --- |
| 2.08 | Click Sensor Hub Weekly Status Report | |
|  | May 1, 2019 | Submitted by: Alfonso de la Morena |
|  | Course Instructor: Mr. Hinkle  Faculty Advisor: Dr. Stapleton  Sponsor: Dr Kemp, NXP | Team Members:  Alfonso de la Morena [PM]  Dylan Dean  Mohamed Sghari |

|  |  |
| --- | --- |
| Green | Current Project Status |
| Final Report finished and being double checked by all teammates. All teammates working on individual reports. Dylan is working on final presentation. Mo is preparing boards for senior design day. Alfonso is writing testing different demo codes for senior design day to demonstrate the different clicks. | |

|  |  |
| --- | --- |
| Individual Updates (Activities Completed, Activities Planned) | |
| Alfonso | Checking final report. Writing individual report. Preparing senior design day click code. |
| Dylan | Checking final report. Writing individual report. Preparing senior design day presentation. |
| Mohamed | Checking final report. Writing individual report. Preparing senior design day boards. |

|  |  |  |
| --- | --- | --- |
| Upcoming Deliverables (course and project due in next 2 to 3 weeks) | | |
| Deliverable | Due Date | Status |
| Individual Reports | 05/03/2019 | In progress |
| SDD Presentation | 05/06/2019 | In progress |

|  |  |  |  |
| --- | --- | --- | --- |
| Sponsor and Faculty Advisor Meetings/Calls Held & Planned | | | |
| Who | Last | Topic(s) | Next |
| Dr Stapleton | 5/01 | FDR | 05/06 |
| Dr Kemp | 4/11 | FDR | N/A |