|  |  |  |
| --- | --- | --- |
| 2.8 | Click Sensor Hub Weekly Status Report | |
|  | February 20, 2019 | Submitted by: Alfonso de la Morena |
|  | Course Instructor: Mr. Hinkle  Faculty Advisor: Dr. Stapleton  Sponsor: Dr Kemp, NXP | Team Members:  Alfonso de la Morena [PM]  Dylan Dean  Mohamed Sghari |

|  |  |
| --- | --- |
| Yellow | Current Project Status |
| Still waiting on parts order to be fulfilled so we can begin working on PCB that arrived last Thursday. Wanting to keep moving forward we will begin writing the code without the board for the time being. More work will be done on the website and we will begin | |

|  |  |
| --- | --- |
| Individual Updates (Activities Completed, Activities Planned) | |
| Alfonso | Excel Sheet of all connections configurations for the 10 Clicks that have been ordered. |
| Dylan | Bugfix website and finish first version of user guide. Write all necessary HTML, CSS and JavaScript code. |
| Mohamed | Test programs to run on personal KL46Z and test demo version of PCB code. |

|  |  |  |
| --- | --- | --- |
| Upcoming Deliverables (course and project due in next 2 to 3 weeks) | | |
| Deliverable | Due Date | Status |
| PCB and Clicks functionality test | 2/23/2019 | In progress |
| Progress Presentations | 2/27/2019 | In progress |

|  |  |  |  |
| --- | --- | --- | --- |
| Sponsor and Faculty Advisor Meetings/Calls Held & Planned | | | |
| Who | Last | Topic(s) | Next |
| Dr Stapleton | 02/18 | Mbed Code Review | 02/20 |
| Advisor Name | 02/07 | Code Architecture | 02/21 |