|  |  |  |
| --- | --- | --- |
| 2.08 | Click Sensor Hub Weekly Status Report | |
|  | April 10, 2019 | Submitted by: Alfonso de la Morena |
|  | Course Instructor: Mr. Hinkle  Faculty Advisor: Dr. Stapleton  Sponsor: Dr Kemp, NXP | Team Members:  Alfonso de la Morena [PM]  Dylan Dean  Mohamed Sghari |

|  |  |
| --- | --- |
| Yellow | Current Project Status |
| Still have three clicks that need code written and tested. Still lacking a fully functional PCB, soldering not finished. Emailed Dr.Stapleton and Dr.Kemp our FDR for Review, hoping to make edits before the 15th. | |

|  |  |
| --- | --- |
| Individual Updates (Activities Completed, Activities Planned) | |
| Alfonso | Working on Click codes, and FDR final report |
| Dylan | Finished FDR presentation, made edits of report. Begin work on Poster Board. |
| Mohamed | Handled part orders for new components and soldered newly designed PCB. |

|  |  |  |
| --- | --- | --- |
| Upcoming Deliverables (course and project due in next 2 to 3 weeks) | | |
| Deliverable | Due Date | Status |
| FDR | 4/15/2019 | In progress |
| Poster Upload | 4/29/2019 | In progress |

|  |  |  |  |
| --- | --- | --- | --- |
| Sponsor and Faculty Advisor Meetings/Calls Held & Planned | | | |
| Who | Last | Topic(s) | Next |
| Dr Stapleton | 04/8 | FDR | 04/11 |
| Dr Kemp | 03/11 | FDR | 04/11 |